SEEKRA MEDIA HOLDINGS

Seekra

Strategic Roadmap

Four options for the next major work after Brief #31 —

production hardening, multi-tenant SaaS, AD/SSO, and data connectors.

| Audience | Seekra leadership + Kimi (implementer) |
| --- | --- |
| Decision Required | Pick one option to start, or run two in parallel |
| Total Roadmap Window | 8–12 weeks across 2–4 options |
| Date | 30 August 2026 |

# Executive Summary

After completing Briefs #1 through #31, Seekra has a demo-ready, production-grade content intelligence platform with cited AI chat, PII masking, four-level access control, agent mode, deep answer mode, and a curated 32-document demo repository. The next major work should be one (or two in parallel) of four strategic directions, each addressing a different business gap:

| Option | Name | Effort | Demo Impact | Unblocks |
| --- | --- | --- | --- | --- |
| E | Production Deployment Hardening | 3–4 wks | Low (backstage) | Enterprise procurement |
| F | Multi-Tenant SaaS Prep | 4–6 wks | High (tenant spin-up) | System integrators, holding cos |
| G | AD / SSO (OIDC + SCIM) | 2–3 wks | Medium (login demo) | ~70% of enterprise deals |
| H | Data Connectors + Bulk Ingest | 3–4 wks | High (drag folder → instant library) | Any customer with existing corpus |

## Recommendation

RECOMMENDED SEQUENCE 1. Option H (Data Connectors) — 3–4 weeks. Highest-leverage for closing deals; the local-folder-watcher is a killer demo moment. Brief #32 drafted. 2. Option G (AD/SSO) — 2–3 weeks. Table-stakes for enterprise deals; runs in parallel with H if capacity allows. Brief #33 drafted. 3. Option E (Prod Hardening) — 3–4 weeks. Once you have real customers ingesting real content with real SSO logins, do the reliability work. 4. Option F (Multi-Tenant SaaS) — 4–6 weeks. Defer until 3+ customers ask for white-label; premature optimization otherwise.

Briefs #32 (Option H) and #33 (Option G) are drafted in the accompanying files Brief_32_Data_Connectors.md and Brief_33_AD_SSO.md. Hand them to Kimi in order.

# Option E — Production Deployment Hardening

Effort: 3–4 weeks · Demo impact: Low (backstage) · Strategic value: Foundational

## What it sounds like

Tighten the deployment for production-grade reliability.

## What it actually means (full scope)

### High availability

Postgres streaming replication + automatic failover (Patroni or Stolon)

Redis Sentinel for cache HA

MinIO distributed mode (4+ nodes) for object storage HA

Backend ≥2 replicas behind nginx upstream with health checks

### Backups & disaster recovery

Automated daily PITR (Point-In-Time Recovery) via pgBackRest

MinIO bucket replication to a second region

Tested restore runbook (currently scripts/backup.sh is manual)

### Observability

Structured JSON logging → shipped to Loki or Datadog

Prometheus /metrics endpoint (latency, error rate, embedding queue depth)

Grafana dashboards + alerting rules (PagerDuty or Slack)

### Secrets management

Move .env to HashiCorp Vault or AWS Secrets Manager

Auto-rotate JWT secret + DB password on a schedule (quarterly)

### TLS + container hardening

OCSP stapling, TLS 1.3-only, certificate pinning for PWA

Distroless backend image (currently python:3.12 base)

Read-only root filesystem, non-root user, network policies

### Rate limiting + cost guardrails

nginx limit_req per IP + per user; AWS WAF or Cloudflare in front

Ollama GPU autoscaling; embedding queue backpressure; MinIO lifecycle policies

## Why this option

Less demo-able but unblocks every enterprise procurement checklist. Buyer signal: 'We need 99.9% uptime SLA and a DR plan signed off by our infra team.'

## Why NOT first

Hardening is best done once you have real production load and real customer-failure modes to learn from. Doing it before customer #1 ships is premature — you'll harden for hypothetical problems instead of real ones.

# Option F — Multi-Tenant SaaS Prep

Effort: 4–6 weeks · Demo impact: High (tenant spin-up) · Strategic value: Transforms business model

## What it sounds like

Convert Seekra from single-tenant to multi-tenant so you can serve multiple customers from one deployment.

## What it actually means (full scope)

### Tenant isolation model decision

Three options, ordered by isolation strength and cost:

Shared DB with tenant_id column — cheapest, weakest isolation, highest multi-tenancy density

Schema-per-tenant — middle ground; clean separation, still manageable (RECOMMENDED for media-holding client mix)

DB-per-tenant — strongest, most expensive, lowest density

### Tenant context propagation

Every API request resolves tenant from subdomain (acme.seekra.pk) or JWT claim

Every SQL query auto-scoped to tenant

Celery workers inherit tenant context (ContextVar)

### Tenant onboarding flow

Self-service signup → provision schema → seed root org node → create first admin → send invite

### Per-tenant configuration

Branding (logo, colors, custom domain)

LLM provider keys (tenant brings their own OpenAI / Groq key)

Retention policies, classification labels

### Billing + cross-tenant admin

Stripe or Chargebee; metering by document count, seat count, or API calls

Super-admin console for Seekra staff: see all tenants, suspend, audit, run migrations

Data residency: tenant-pinned region (UAE tenant → UAE datacenter, EU tenant → EU)

## Why this option

Big architectural lift — every existing query, every cache key, every audit event needs a tenant_id. Demo-able as 'watch me spin up a new tenant in 60 seconds.' Transforms the business model from on-prem licenses to SaaS subscriptions.

## Why NOT first

It's the biggest architectural lift and only makes sense once you have 3+ customers asking for it. Doing it earlier is premature optimization — you don't yet know what tenant-level config variations you'll need. Wait until customer #3 says 'we want to white-label Seekra for our portfolio companies' and then build exactly what they need.

Buyer signal: 'We want to offer Seekra as a service to our 12 portfolio companies' or 'We're a system integrator and want to resell.'

# Option G — Active Directory / SSO Authentication

Effort: 2–3 weeks · Demo impact: Medium (login demo) · Strategic value: Table-stakes for enterprise

## What it sounds like

Let users log in with their corporate AD credentials instead of Seekra-managed passwords.

## What it actually means (full scope)

### Protocol choice

SAML 2.0 (Microsoft AD FS, Okta, Azure AD) vs. OIDC (modern Azure AD, Google Workspace, Keycloak). Implement OIDC FIRST — it's the modern standard, simpler, and Azure AD supports it natively. SAML can be a follow-up brief for AD FS on-prem customers.

### Just-in-time provisioning

First SSO login auto-creates the Seekra user row

Mapped to a default department + clearance (configurable per IdP)

Hash a random unusable password (so local login is impossible for SSO users)

### Group / role mapping

IdP groups → Seekra roles + department memberships (e.g. 'Seekra-Films-Editors' → editor role + Films department)

This is the killer feature — zero admin overhead when joining/leaving

Highest-privilege wins: if user is in 'Seekra-Admins' and 'Seekra-Viewers', they get admin

### SCIM provisioning (phase 4)

Automatic user create/update/delete from Azure AD

HR-driven offboard in Workday → AD → SCIM → Seekra deactivates within minutes — no manual step

SCIM 2.0 endpoint at /api/scim/v2 (Users CRUD)

### Session bridging + multi-IdP

SSO session ↔ Seekra JWT; logout propagation (single logout)

Support multiple SSO configs per tenant (one for employees, one for contractors)

Fallback local login for break-glass admin accounts (default 1 per tenant)

## Why this option

This is a hard requirement for ~70% of enterprise deals in the Gulf. Without it, IT security review fails. When SSO is wired up, the group-to-role mapping means new hires auto-provision, offboards auto-deactivate — 10x reduction in operational overhead vs. manual user management.

Buyer signal: 'We can't deploy anything that doesn't integrate with our Azure AD' — this is the #1 enterprise procurement gate in the region.

BRIEF DRAFTED Brief #33 (AD/SSO) is fully drafted in Brief_33_AD_SSO.md — 6 phases, OIDC + group mapping + SCIM + multi-IdP + single logout. Hand to Kimi after Brief #32 lands.

# Option H — External Data Connectors + Bulk Folder Ingestion

Effort: 3–4 weeks · Demo impact: High (drag folder → instant library) · Strategic value: Critical for onboarding velocity

## What it sounds like

Pull files from SharePoint / Google Drive / Dropbox / network shares into Seekra automatically.

## What it actually means (full scope)

### Connector framework (pluggable adapters)

Each connector implements: list_changes(since) → stream_bytes(file) → infer_scope(file). Initial set:

Local/network folder watcher — inotify or polling on /ingest/ mount point (HIGHEST VALUE — easiest demo win)

SharePoint / OneDrive (Microsoft Graph API)

Google Drive (Drive API v3 with service account)

S3 / Azure Blob (already have MinIO client, easy)

SMTP / email attachment ingest — forward ingest@{tenant}.seekra.pk → auto-upload

### Scheduled sync + incremental

Cron-style polling per connector (default every 15 min, configurable)

Track last_synced_at per connector; only fetch new/modified files; detect deletions

Backpressure: pause sync if indexing queue > 1000 items

### Scope + classification inference

When a connector pulls a file, infer scope from the source folder path ('/Films/Production/' → Films · Production team)

Classification from filename keywords or per-connector default

Per-connector path rules table: glob pattern → (scope_org_id, classification)

### Conflict resolution

Source file modified externally + Seekra doc unchanged → version it (Brief #39)

Source modified + Seekra doc also modified → conflict logged, Seekra version preserved (no overwrite)

Admin conflict resolution UI: keep Seekra / overwrite / merge (phase 7+)

### Bulk upload UX

Drag-drop multiple files at once (currently upload is one-file-per-request)

Per-file progress bars; per-file scope + classification override; retry on failure

Folder structure preservation option (recreate source tree inside Seekra)

Rate limiting + resume for large folders (10k+ files)

## Why this option

This is the #1 onboarding blocker. A customer who sees the demo, loves it, then asks 'ok but how do I get my 50,000 SharePoint docs in?' — without connectors, the answer is 'manually, one at a time' and the deal stalls. With connectors, the answer is 'point us at your SharePoint, we'll have it indexed by morning' and the deal closes.

The local folder watcher is the easiest demo win: drop a folder of files on a mounted volume during the demo and watch them appear in Seekra within seconds. Genuinely magical.

BRIEF DRAFTED Brief #32 (Data Connectors) is fully drafted in Brief_32_Data_Connectors.md — 6 phases covering connector framework, local folder watcher, SharePoint, Google Drive, SMTP ingest, and conflict resolution. Hand to Kimi first.

# Comparison + Recommended Sequence

## Side-by-side comparison

| Dimension | E — Hardening | F — Multi-Tenant | G — AD/SSO | H — Connectors |
| --- | --- | --- | --- | --- |
| Effort | 3–4 wks | 4–6 wks | 2–3 wks | 3–4 wks |
| Demo impact | Low | High | Medium | High |
| Deal unblock | Procurement | Integrators | ~70% of deals | Any w/ corpus |
| Architectural lift | Low | High | Medium | Medium |
| Demo moment | — | Spin up tenant | Login via Azure AD | Drop folder → instant library |
| Strategic value | Foundational | Business model | Table-stakes | Onboarding velocity |

## Recommended sequence (single stream)

PHASE 1 (Weeks 1–4) Option H — Data Connectors + Bulk Ingestion. Brief #32 drafted. Highest-leverage for closing deals. Local-folder-watcher is a killer demo moment.

PHASE 2 (Weeks 5–7) Option G — AD / SSO. Brief #33 drafted. Table-stakes for enterprise. Once customers can ingest content, SSO is the next procurement gate.

PHASE 3 (Weeks 8–11) Option E — Production Hardening. Once you have real customers with real load, do the reliability work. Less demo-able but unblocks the SLA conversation.

PHASE 4 (Weeks 12–17) Option F — Multi-Tenant SaaS. Defer until 3+ customers ask for white-label. The biggest architectural lift — only worth doing once you know exactly what tenant-level config variations you need.

## Alternative: parallel streams (faster)

If you have capacity to run two streams (Kimi on one, you on the other), H and G can ship in parallel in ~3 weeks instead of 5–6 sequential:

| Stream | Owner | Brief | Duration | Dependencies |
| --- | --- | --- | --- | --- |
| Stream 1 | Kimi | Brief #32 — Data Connectors | 3–4 wks | Brief #17 (org tree) ✓ |
| Stream 2 | You | Brief #33 — AD/SSO | 2–3 wks | Brief #17 (users) ✓ |

These two have zero overlap — H is backend + filesystem + connector framework; G is auth + identity + frontend login. Running them in parallel cuts total time from 6 weeks to ~3 weeks.

# Appendix — Briefs #32 and #33 Inventory

Two fully-drafted briefs accompany this roadmap document. Hand them to Kimi in order:

| Brief | Title | Phases | Effort | File |
| --- | --- | --- | --- | --- |
| #32 | External Data Connectors + Bulk Folder Ingestion | 6 | 3–4 wks | Brief_32_Data_Connectors.md |
| #33 | Active Directory / SSO Authentication (OIDC + SCIM) | 6 | 2–3 wks | Brief_33_AD_SSO.md |

## Brief #32 — Phase summary (Data Connectors)

Phase 1: Connector framework + local folder watcher (Week 1)

Phase 2: Multi-file bulk upload UI (Week 1, parallel)

Phase 3: SharePoint / OneDrive connector (Week 2–3)

Phase 4: Google Drive connector (Week 3)

Phase 5: SMTP email attachment ingest (Week 3–4)

Phase 6: Conflict resolution + versioning integration (Week 4)

## Brief #33 — Phase summary (AD/SSO)

Phase 1: OIDC provider config + login flow (Week 1)

Phase 2: Group-to-role mapping (Week 2)

Phase 3: Frontend polish + error handling (Week 2)

Phase 4: SCIM 2.0 endpoint (Week 3)

Phase 5: Multi-IdP support (Week 3)

Phase 6: Single Logout + session bridging (Week 3, stretch)

## Key technical decisions in the briefs

### Brief #32 — Data Connectors

Pluggable Connector ABC in backend/app/services/connectors/base.py

3 new tables: data_connectors, connector_files (incremental sync tracking), connector_path_rules (scope inference)

Connector credentials AES-256 encrypted at rest with per-tenant key

Conflict resolution integrates with Brief #39's existing versioning

Backpressure: pause sync if indexing queue > 1000 items

### Brief #33 — AD/SSO

OIDC first (SAML deferred to follow-up brief)

Just-in-time provisioning with per-IdP defaults (role, clearance, scope)

Group-to-role mapping: highest-privilege wins; SSO-managed memberships tracked with is_sso_managed flag

SCIM 2.0 endpoint at /api/scim/v2 (Users CRUD)

Break-glass admin enforcement: must always have ≥1 local-password admin

PKCE + state nonce in Redis (10-min TTL) for CSRF defense